## Slide 1
Revised engagement approach for draft GTAC
August 2017
December 2017
October 2017
Telecon Q&A session (31 August)
Complete GTAC draft released for consultation and negotiation (10 August)
Mark-ups and submissions on revised draft GTAC due (9 October)
Release of revised GTAC draft (11 September)
September 2017
November 2017
Submission of GTAC to GIC for review (27 October)
GIC complete review (by 22 December)
Ensure provisions of GTAC are well-understood before inviting mark-ups
Enable further revisions to be made to better achieve intent and eliminate ambiguities
Allow stakeholders to propose improvements and highlight any remaining concerns on design
Time for First Gas to review proposed changes and submissions
Allow stakeholders further opportunity to address any unresolved issues (including issues raised by other parties prior to submission of final GTAC)
Initial run through session (17 August)
2-day workshop (24-25 August)
* See GIC paper “Proposed approach to GTAC assessment” for further details on this stage

## Slide 2
Proposed format of revised draft GTAC – 11 September
On 11 September, we will release:
A complete clean version of the GTAC
A mark-up comparing to version released on 11 August
A clean version in table format (shown on left) for parties to mark-up

## Slide 3
Release of revised draft GTAC – 11 September

## Slide 4
Important Rules for mark-ups
One set of mark ups per organisation in Word (will not be accepting hand-written pdfs)
Retain consistent numbering – to add a provision insert a row and mark with *, if a provision is deleted leave the number
No formatting changes or Word comments (use the table for comments)
Adjust track change settings as shown

## Slide 5
Once mark-ups are received
First Gas will work through all marked-up versions clause by clause – deciding which to accept, reject or consider further
We may seek clarification from parties about particular mark-ups, but will not be workshopping the mark-ups
The GTAC sent to the GIC for review will be accompanied by an explanation of changes made from 11 September version – also in table format
  Unlikely to respond to each proposed mark-up
  Will be able to respond to themes/material issues for each section/clause
We will provide an assessment of costs and benefits of the GTAC that is sent to the GIC for review